# Project Planning: Preventive Maintenance (PM) + Reports Module

# 1. Management Slide Style (High Impact)

## Slide 1: PM + Reports Transformation

- Objective: Strengthen PM operational control and deliver faster, reliable reporting.

- Scope: Preventive Maintenance workflow, PM recoverability, and on-demand reporting.

- Business Impact: Less manual work, higher visibility, faster decision-making.

## Slide 2: Key PM Improvements

- Add flexible list ordering (Default, A-Z, Z-A, 0-9, 9-0) with saved user preference.

- Improve delete-mode selection for PM records and asset-level bulk actions.

- Enforce soft-delete behavior (move to trash) with clearer user messaging.

- Enable undo/recovery for PM/PMAINTENANCE via audit flow.

- Stabilize navigation during delete mode and remove interaction lock issues.

- Enable PM notifications and reminder tracking for due/near-due schedules.

## Slide 3: Reports Module Improvements

- Generate reports anytime (on-demand, no fixed schedule dependency).

- Provide management summary view (contoh style ILIM PM summary).

- Show PM completion metrics: berapa dah buat vs tak buat.

- Support customer-specific PM report by specific date, date range, month range, or contract-to-date.

- Standardize report outputs for operational and management consumption.

## Slide 4: Expected Outcomes

- Faster PM monitoring and escalation.

- Better compliance visibility and audit readiness.

- Reduced Excel/manual reporting effort.

- Improved stakeholder confidence for customer and contract review sessions.

# 2. Detailed Implementation Roadmap (Phase-Based)

## Phase 1: PM Foundation (Week 1-2)

- Implement list order controls across PM filters and persist preference.

- Refine record selection behavior in delete mode (PM-level and asset-level).

- Align deletion wording to "moved to trash" and ensure UX consistency.

- Deliverable: Stable PM filtering + deletion UX baseline.

## Phase 2: PM Governance & Recovery (Week 3-4)

- Harden soft-delete flow for PM records end-to-end.

- Finalize undo/revert reliability for PM and PMAINTENANCE in audit scenarios.

- Resolve delete-mode navigation blocking and pointer interaction side effects.

- Deliverable: Recoverable PM lifecycle with lower operational risk.

## Phase 3: PM Notification Layer (Week 5)

- Add schedule reminders and status notification triggers.

- Define notification events (due soon, overdue, status changes).

- Deliverable: Proactive PM monitoring with reduced missed timelines.

## Phase 4: Reports Core (Week 6-7)

- Build on-demand report generation service.

- Implement summary report structure (management-ready format).

- Implement completion analytics: completed vs pending PM counts and percentages.

- Deliverable: Actionable PM reporting baseline.

## Phase 5: Flexible Customer Reporting (Week 8)

- Add date filter options: specific date, custom range, month range, contract-to-date.

- Add customer-scoped report generation and reusable filter presets.

- Deliverable: Customer-specific reporting for operations, audit, and contract review.

## Phase 6: UAT, Rollout, and Adoption (Week 9)

- UAT with operations/admin users and selected customer scenarios.

- Tune report templates and PM UI based on feedback.

- Rollout with quick guide for users and managers.

- Deliverable: Production-ready PM + Reports improvements with adoption support.